DEVELOPMENT TASK DESCRIPTION

Implement manage_connector MCP Tool

Connector Component CRUD for Boomi MCP Server

v2 — Updated with generic tool integration & _shared.py reuse

| Repository | renera-ai/boomi-mcp-server |
| --- | --- |
| Branch | dev (after merging main) |
| Date | 2026-02-24 (v2) |
| Priority | High — Blocks process+connector workflows |
| Estimate | ~3–5 days (Phase 0 prerequisite + 4 phases) |
| Prerequisites | generic-tools-fixes-task.docx completed & merged |

# 1. Objective

Implement a manage_connector MCP tool that enables AI agents to create, read, update, and delete Boomi connector components (connections and operations) through a simplified JSON configuration interface, following the same architectural patterns established by manage_trading_partner and manage_process.

Business value: Connector components (connector-settings for connections, connector-action for operations) are required building blocks for any Boomi process that interacts with external systems. Without this tool, users cannot create end-to-end integration workflows through the MCP interface.

# 2. Prerequisites

BEFORE starting any connector implementation, these must be completed:

## 2.1 Complete generic-tools-fixes-task.docx

The companion task document describes 5 issues that must be resolved first:

| # | Issue | Why It Blocks Connector Work |
| --- | --- | --- |
| 1 | Fix component type names in docstring (connectorsettings → connector-settings) | Agents using query_components to find connectors get 400 errors |
| 2 | Update manage_component create hint to mention manage_connector | Forward reference prevents agent confusion |
| 3 | Extract _paginate_metadata() to _shared.py | connectors.py list action needs this function |
| 4 | Extract soft_delete_component() to _shared.py | connectors.py delete action needs this function |
| 5 | Merge main → dev | _shared.py and generic tools only exist on main |

## 2.2 Verify After Merge

After merging main → dev, verify all tools work on dev:

manage_trading_partner list     ← existing dev tool

manage_process list             ← existing dev tool

query_components list           ← from main

manage_component list           ← from main (not really a thing)

analyze_component where_used    ← from main

monitor_platform events         ← existing dev tool

# 3. Background & Context

## 3.1 Boomi Component Types for Connectors

In Boomi, connecting to an external system requires two component types:

| Component Type | API Type Name | Purpose |
| --- | --- | --- |
| Connection | connector-settings | Defines HOW to connect: URL, credentials, auth type, timeouts, SSL. One per external endpoint. |
| Operation | connector-action | Defines WHAT to do: GET/POST/SEND/QUERY, request/response profiles, object type. References a connection. |

Critical API constraint: Unlike trading partners which have a dedicated JSON API, connectors have NO typed JSON API. They can only be created/updated through the generic Component XML API. The XML builder architecture is the mandatory path.

## 3.2 Generic Tools vs manage_connector

The 3 generic component tools and the domain-specific connector tool operate at different abstraction levels. They are complementary, not competing:

| Layer | Tools | Analogy |
| --- | --- | --- |
| Generic | query_components, manage_component, analyze_component | SQL — works on any component type, raw XML required |
| Domain | manage_connector, manage_trading_partner, manage_process | ORM — knows the domain, simple config → correct XML |

What generic tools already do for connectors: query_components list with type='connector-settings' lists connections; get retrieves full XML; manage_component clone/delete works on any component; analyze_component where_used finds process references.

What manage_connector uniquely adds: (1) Connector catalog discovery via sdk.connector.get_connector() — a completely different API endpoint. (2) Builder-based creation from simple JSON config without raw XML. (3) Smart config-merge updates that understand connector inner XML structure.

## 3.3 SDK Services Available

| SDK Service | Endpoint | Use For Connectors |
| --- | --- | --- |
| sdk.connector | GET /Connector/{type} | Discovery only: browse available connector types and field definitions. Does NOT create components. |
| sdk.component | POST /Component (XML) | Create/update/get/delete ANY component type. Requires raw XML. This is the creation path. |
| sdk.component_metadata | POST /ComponentMetadata/query | Query/list components by type. Use type='connector-settings' or 'connector-action' (hyphenated!). |

## 3.4 Existing Architecture (4 Layers)

| Layer | Files | Role |
| --- | --- | --- |
| Layer 4: MCP Tool | server.py | @mcp.tool() registration, parameter validation, dispatch to action function |
| Layer 3: Business | categories/components/*.py | Action dispatchers, CRUD functions, _shared.py utilities |
| Layer 2: Builders | builders/*.py | XML construction classes (BaseXMLBuilder, registry pattern, ComponentXMLWrapper) |
| Layer 1: SDK | boomi-python | ComponentService (XML), ConnectorService (catalog), ComponentMetadata (queries) |

# 4. Existing Code You Must Study

Read these files in order before writing any code.

## 4.1 _shared.py (Foundation — Read First)

src/boomi_mcp/categories/components/_shared.py

After the prerequisites are completed, this file contains the shared utilities your connector tool imports:

component_get_xml(boomi_client, component_id) — Retrieves component as raw XML with proper Accept: application/xml header. Returns dict with xml, name, type, folder_name, etc. Used by your get action.

_paginate_metadata(boomi_client, query_config, show_all) — Executes ComponentMetadata query with pagination, filters for current version / not deleted. Used by your list action.

_metadata_to_dict(comp) — Converts SDK ComponentMetadata object to plain dict. Used alongside _paginate_metadata.

soft_delete_component(boomi_client, component_id) — Soft-delete with fallback to metadata delete. Used by your delete action.

set_description_element(root, text) — Sets <bns:description> child element in component XML. Used by your update action.

## 4.2 Builder Infrastructure (Layer 2)

### base_builder.py

src/boomi_mcp/categories/components/builders/base_builder.py

BaseXMLBuilder — Abstract base class with build(), validate(), _escape_xml(). Your ConnectorBuilder must extend this.

ComponentXMLWrapper — Generic wrapper that wraps inner XML in <bns:Component> envelope. Use component_type='connector' for connector-settings.

TradingPartnerBuilder — Study as the pattern for your ConnectorBuilder base class.

### communication.py

src/boomi_mcp/categories/components/builders/communication.py

Contains the PROTOCOL_BUILDERS registry pattern to replicate: dict maps protocol names to builder classes. Study build_communication_xml() as your template for build_connector_xml().

### builders/__init__.py

src/boomi_mcp/categories/components/builders/__init__.py

Contains STANDARD_BUILDERS registry and get_builder_for_standard() factory. You will add CONNECTOR_BUILDERS registry and get_builder_for_connector_type() here.

## 4.3 Tool Implementation Patterns (Layer 3)

### trading_partners.py

src/boomi_mcp/categories/components/trading_partners.py  (3107 lines)

Primary reference for your connectors.py. Study manage_trading_partner_action() dispatch pattern and config normalization. Your connectors.py will be structurally similar but simpler (~500–800 lines).

### query_components.py

src/boomi_mcp/categories/components/query_components.py

Study how it builds ComponentMetadata queries with type filters, multi-field AND logic, and client-side folder filtering. Your list action follows this pattern but pre-sets the type filter to connector-settings or connector-action.

### manage_component.py

src/boomi_mcp/categories/components/manage_component.py

Study update_component() for the get-modify-put pattern used in partial updates. Your update action follows this pattern but adds connector-specific field merging inside the inner XML.

## 4.4 Orchestrator (Layer 3)

src/boomi_mcp/xml_builders/builders/orchestrator.py

Lines 129–130: NotImplementedError placeholder you will activate. Lines 374–385: connection_ref/connector_ref resolution already exists.

## 4.5 Tool Registration (Layer 4)

server.py

Study manage_trading_partner registration (line ~447): import pattern, @mcp.tool() decorator, docstring with action/config examples, dispatch to action function.

# 5. Implementation Plan

## Phase 1: Connector Discovery + Read (MVP)

Goal: Enable agents to discover available connector types, list existing connectors, and retrieve connector XML. Unblocks connector creation via raw XML (through manage_component) while builders are being developed.

### Task 1.1: Create connectors.py with read-only actions

Create src/boomi_mcp/categories/components/connectors.py importing from _shared.py:

from ._shared import component_get_xml, _paginate_metadata, _metadata_to_dict

def list_connector_types(boomi_client) -> dict:

# Uses sdk.connector.query_connector() — unique to this tool

def get_connector_type_details(boomi_client, connector_type: str) -> dict:

# Uses sdk.connector.get_connector(connector_type)

def list_connectors(boomi_client, config: dict) -> dict:

# Uses _paginate_metadata() from _shared.py

# Pre-sets type filter to 'connector-settings' or 'connector-action'

def get_connector(boomi_client, component_id: str) -> dict:

# Uses component_get_xml() from _shared.py

### Task 1.2: Implement manage_connector_action dispatcher

def manage_connector_action(boomi_client, profile, action, **params):

# Actions: list_types, get_type, list, get

# Follow manage_trading_partner_action dispatch pattern exactly

### Task 1.3: Register tool in server.py

Add manage_connector tool following the manage_trading_partner registration pattern.

## Phase 2: HTTP Connector Builder

Goal: Enable programmatic creation of HTTP connector-settings and connector-action from simplified JSON config.

### Task 2.1: Capture HTTP connector XML template

BEFORE writing builder code:

a) Create an HTTP connection manually in Boomi UI or find an existing one

b) Retrieve its XML via component_get_xml() from _shared.py

c) Save as reference template — this is ground truth for valid connector-settings XML

d) Repeat for connector-action (HTTP GET operation, HTTP POST operation)

### Task 2.2: Create ConnectorBuilder base class

src/boomi_mcp/categories/components/builders/connector_builder.py

class ConnectorBuilder(BaseXMLBuilder):

@abstractmethod

def get_connector_type(self) -> str: ...

@abstractmethod

def build_connection(self, **params) -> str: ...

@abstractmethod

def build_operation(self, operation_type, **params) -> str: ...

### Task 2.3: Create HTTPConnectorBuilder

src/boomi_mcp/categories/components/builders/http_connector_builder.py

Connection: url, auth_type (NONE/BASIC/OAUTH2/CUSTOM), username, connect_timeout, read_timeout, ssl_cert, content_type

Operation: http_method (GET/POST/PUT/DELETE/PATCH), request_profile, response_profile, content_type

### Task 2.4: Register in CONNECTOR_BUILDERS

CONNECTOR_BUILDERS = { "http": HTTPConnectorBuilder }

def get_builder_for_connector_type(connector_type) -> type: ...

### Task 2.5: Add create action to connectors.py

def create_connector(boomi_client, config):

builder = CONNECTOR_BUILDERS[config['connector_type']]()

xml = builder.build_connection(**config)  # or build_operation

result = boomi_client.component.create_component(request_body=xml)

## Phase 3: Additional Connectors + Update/Delete

Goal: Expand type coverage and complete CRUD.

### Task 3.1: Database + FTP/SFTP builders

Each follows the template-first approach: capture XML, analyze structure, write builder.

### Task 3.2: Implement update action

Get existing XML via component_get_xml() from _shared.py, merge user config changes into inner XML, update via sdk.component.update_component_raw(). Encrypted fields (passwords) omitted to preserve existing values.

### Task 3.3: Implement delete action

Import and call soft_delete_component() from _shared.py. Add connector-specific pre-checks (warn if operations reference this connection).

from ._shared import soft_delete_component

def delete_connector(boomi_client, profile, component_id):

# Optional: check for referencing operations via analyze_component

result = soft_delete_component(boomi_client, component_id)

result['profile'] = profile

return result

## Phase 4: Orchestrator Integration

Goal: End-to-end: create connection → operation → process in one YAML call.

### Task 4.1: Wire ConnectorBuilder into orchestrator

Replace NotImplementedError at orchestrator.py lines 129–130 with builder dispatch.

### Task 4.2: Integration test

YAML config that creates HTTP connection + HTTP GET operation + process with connector shape.

# 6. File Manifest

## 6.1 New Files

| File Path | Est. Lines | Phase |
| --- | --- | --- |
| src/boomi_mcp/categories/components/connectors.py | 500–800 | Phase 1 (MVP) |
| src/boomi_mcp/categories/components/builders/connector_builder.py | 80–120 | Phase 2 |
| src/boomi_mcp/categories/components/builders/http_connector_builder.py | 150–250 | Phase 2 |
| src/boomi_mcp/categories/components/builders/database_connector_builder.py | 150–200 | Phase 3 |
| src/boomi_mcp/categories/components/builders/ftp_connector_builder.py | 120–180 | Phase 3 |

## 6.2 Files to Modify

| File Path | Changes |
| --- | --- |
| server.py | Add manage_connector tool registration (~120 lines) |
| categories/components/__init__.py | Add manage_connector_action export |
| builders/__init__.py | Add CONNECTOR_BUILDERS registry + factory function |
| xml_builders/builders/orchestrator.py | Replace NotImplementedError with builder dispatch (Phase 4) |

## 6.3 Files You Import From (Do NOT Modify)

| File Path | What You Import |
| --- | --- |
| _shared.py | component_get_xml, _paginate_metadata, _metadata_to_dict, soft_delete_component |
| builders/base_builder.py | BaseXMLBuilder, ComponentXMLWrapper |
| builders/communication.py | Pattern reference only — no imports needed |
| trading_partners.py | Pattern reference only — no imports needed |
| query_components.py | Pattern reference only — no imports needed |
| manage_component.py | Pattern reference only — no imports needed |

# 7. manage_connector Tool API Specification

### Tool Signature

@mcp.tool()

def manage_connector(

profile: str, action: str,

component_id: str = None, config: str = None,

):

### Actions

| Action | Requires | Description | Phase |
| --- | --- | --- | --- |
| list_types | (none) | List all available connector types | 1 |
| get_type | config.connector_type | Get field definitions for a connector type | 1 |
| list | (optional filters) | List connector components with filters | 1 |
| get | component_id | Get connector with full XML details | 1 |
| create | config (JSON) | Create connection or operation from config | 2 |
| update | component_id + config | Update existing connector component | 3 |
| delete | component_id | Delete connector component | 3 |

### Config Examples

HTTP Connection (create):

config='{"component_type": "connection", "connector_type": "http",

"name": "Intapp API Connection", "folder_name": "Integrations",

"url": "https://api.intapp.com/v1", "auth_type": "OAUTH2"}'

HTTP Operation (create):

config='{"component_type": "operation", "connector_type": "http",

"name": "Get Clients", "http_method": "GET",

"connection_id": "abc-123-def"}'

List filters:

config='{"connector_type": "http", "component_type": "connection"}'

# 8. Technical Constraints & Gotchas

## 8.1 XML-Only Path

No JSON/typed API exists for connectors. All creation goes through sdk.component.create_component(xml_string). Do not attempt to find a JSON path.

## 8.2 Component Type Names in API (CRITICAL)

The Boomi API uses hyphenated type names for ComponentMetadata queries:

connector-settings    ← Connection (valid, returns results)

connector-action      ← Operation (valid, returns results)

connectorsettings     ← INVALID, returns 400 error

connectoraction       ← INVALID, returns 400 error

connector             ← INVALID for metadata queries

Verified against live API on 2026-02-24. The SDK Python enum names (CONNECTORSETTINGS) don’t have hyphens because they’re Python identifiers, but their string values are hyphenated.

## 8.3 Encrypted Fields

Passwords and secrets in connector XML are encrypted by Boomi. Omitting an encrypted field during update preserves the existing value. Never attempt to read or log encrypted values.

## 8.4 Connector XML Structure Varies Per Type

Each connector type (http, ftp, database) has a completely different inner XML structure. You MUST capture real XML templates before writing builder code. Do not guess the structure.

## 8.5 Template-First Workflow

1) Create manually in Boomi UI

2) Export via component_get_xml() from _shared.py

3) Analyze XML, identify parameterizable fields

4) Write builder using f-string templates based on real XML

5) Verify by creating via API and comparing round-trip XML

# 9. Acceptance Criteria

## Phase 1 (MVP) — Must Ship

| ☐ | manage_connector tool registered in server.py with comprehensive docstring |
| --- | --- |
| ☐ | action='list_types' returns available connector types from the Boomi account |
| ☐ | action='get_type' returns field definitions for a specified connector type |
| ☐ | action='list' with type filter returns connector components (uses _paginate_metadata from _shared) |
| ☐ | action='get' returns full XML and parsed metadata (uses component_get_xml from _shared) |
| ☐ | connectors.py imports from _shared.py — no duplicated pagination/XML retrieval logic |
| ☐ | No changes to _shared.py, query_components.py, manage_component.py, or analyze_component.py |

## Phase 2 — HTTP Builder

| ☐ | ConnectorBuilder abstract base class extends BaseXMLBuilder correctly |
| --- | --- |
| ☐ | HTTPConnectorBuilder creates valid connector-settings XML (verified by round-trip GET) |
| ☐ | HTTPConnectorBuilder creates valid connector-action XML for GET/POST operations |
| ☐ | CONNECTOR_BUILDERS registry in builders/__init__.py follows STANDARD_BUILDERS pattern |
| ☐ | Created connector visible in Boomi Build UI with correct configuration |

## Phase 3 — Extended Connectors + CRUD

| ☐ | Database and FTP/SFTP builders create valid XML |
| --- | --- |
| ☐ | action='update' modifies connector fields while preserving encrypted values |
| ☐ | action='delete' uses soft_delete_component from _shared.py |

## Phase 4 — Orchestrator

| ☐ | Orchestrator builds connection components (NotImplementedError removed) |
| --- | --- |
| ☐ | Multi-component YAML creates connection + operation + process in one call |
| ☐ | connector_ref and connection_ref resolve correctly in process shapes |

# 10. Architecture: Before and After

## Current State (After Merge, Before Connector Tool)

MCP Client (Claude)

│

├─ Domain-Specific Tools

│  ├─ manage_trading_partner ─▶ trading_partners.py ─▶ JSON Model ─▶ TradingPartnerComponentService

│  └─ manage_process         ─▶ processes.py       ─▶ XML Builder ─▶ ComponentService

│

├─ Generic Tools

│  ├─ query_components       ─▶ query_components.py ─▶ ComponentMetadata API

│  ├─ manage_component       ─▶ manage_component.py ─▶ ComponentService (raw XML)

│  └─ analyze_component      ─▶ analyze_component.py ─▶ ComponentReference API

│

└─ Shared: _shared.py ─▶ component_get_xml, paginate_metadata, soft_delete

## Target State (After Connector Tool)

MCP Client (Claude)

│

├─ Domain-Specific Tools

│  ├─ manage_trading_partner ─▶ trading_partners.py

│  ├─ manage_process         ─▶ processes.py

│  └─ manage_connector [NEW] ─▶ connectors.py [NEW]

│       │

│       ├─ list_types / get_type ─▶ ConnectorService (catalog)

│       ├─ list / get            ─▶ _shared.py ─▶ ComponentMetadata / ComponentService

│       ├─ create                ─▶ ConnectorBuilder [NEW] ─▶ ComponentXMLWrapper ─▶ ComponentService

│       └─ delete                ─▶ _shared.py ─▶ soft_delete_component()

│

├─ Generic Tools (unchanged)

│  ├─ query_components, manage_component, analyze_component

│

└─ Shared: _shared.py (unchanged, consumed by both generic and domain tools)

# 11. Testing Strategy

## 11.1 Unit Tests

Each builder testable in isolation:

def test_http_connection_builder():

builder = HTTPConnectorBuilder()

xml = builder.build_connection(url='https://api.example.com', auth_type='BASIC')

assert 'https://api.example.com' in xml

## 11.2 Integration Tests

Round-trip against test account (profile: renera-WOPMZN):

a) Create HTTP connection via manage_connector create

b) Retrieve via get, verify XML contains expected values

c) Verify visible in Boomi Build UI

d) Clean up via delete

## 11.3 Regression Tests

Verify no existing tools are broken: manage_trading_partner, manage_process, query_components, manage_component, analyze_component, monitor_platform.

END OF TASK DESCRIPTION (v2)

Companion files: generic-tools-fixes-task.docx, connector-architecture-analysis.md